JobShield AI — Build Plan

Companion to: JobShield AI — Requirements, Architecture & Database Design Approach: Build in vertical slices, not layer-by-layer. Each phase ends with something demoable, not just code that compiles.

Before Phase 1: Groundwork (do this first, not later)

These are cheap now and expensive later.

- ToS review — Read Greenhouse, Lever, and Ashby's API/automation terms. Note what's allowed read-only vs. what would require permission for submission. Write a one-page summary; this determines which sources ever get an auto-submit adapter.

- Pick your stack versions — Java version, Spring Boot version, Postgres + pgvector, Python version for the ML service, React + build tool. Pin them now so Phase 1 isn't a dependency-hunting exercise.

- Repo structure — Decide monorepo vs. multi-repo (jobshield-api, jobshield-ml, jobshield-web). Monorepo is simpler for a solo/small-team build.

- Set up empty CI — Even a no-op GitHub Actions pipeline (build + test) from day one means you never have to retrofit it.

Phase 1 — Backend Foundation (Weeks 1–2)

Goal: A user can register, log in, and create a candidate profile. Nothing AI-related yet.

Steps:

- Scaffold Spring Boot project (Web, Security, Data JPA, Validation).

- Set up PostgreSQL locally (Docker Compose) + Flyway/Liquibase for migrations.

- Implement User entity + registration/login + JWT issuing and validation.

- Implement CandidateProfile entity + CRUD endpoints.

- Implement Resume upload endpoint (store file, no parsing yet — just persist + link to profile).

- Write integration tests for auth flow (register → login → access protected endpoint).

- Stand up a bare React app with login/register screens and a profile form, wired to the real API (no mock data).

Exit criteria: You can register a user, log in, fill out a candidate profile, and upload a resume file, end to end, through the UI.

Phase 2 — Job Discovery (Weeks 3–4)

Goal: Jobs from at least one real source land in your database in the common Job schema.

Steps:

- Define the JobSourceConnector interface and the common Job entity/table (from the DB design doc).

- Implement GreenhouseConnector first — pick 5–10 real companies that use Greenhouse's public job board API, fetch and normalize their postings.

- Implement UserURLConnector — given an arbitrary job URL, fetch the page and extract title/company/description via basic HTML parsing (don't reach for an LLM yet; keep this deterministic where possible).

- Build a scheduled job (Spring @Scheduled or a simple cron) that runs connectors periodically and upserts into JOB.

- Add Company entity and resolve/create company records during ingestion.

- Build a minimal "Jobs" list screen in the frontend — just render what's in the DB, no matching or scoring yet.

Exit criteria: Running the app pulls real jobs from Greenhouse and displays them in the UI, plus a user can paste an arbitrary job URL and see it appear as a normalized Job record.

Phase 3 — Job Intelligence: Normalization, Dedup, Company ID (Weeks 5–6)

Goal: Jobs are clean, deduplicated, and linked to a verified company identity.

Steps:

- Improve JD extraction/normalization — consistent parsing of location, employment type, salary strings into structured fields.

- Generate JD embeddings (start with a hosted embedding API or a local sentence-transformers model via the Python service) and store in JOB.jd_embedding.

- Implement duplicate detection: compare embedding similarity + company/title/location match; cluster into JOB_CLUSTER / JOB_CLUSTER_MEMBER.

- Implement basic company verification: does Company.official_domain match the domain in application_url? Store as a fact, not yet a verdict.

- Add Lever and Ashby connectors now that the normalization pipeline is proven on Greenhouse.

Exit criteria: The same job posted on two sources shows up once in the UI, correctly clustered, with a company record attached.

Phase 4 — Fraud Detection: Rules Engine First (Weeks 7–9)

Goal: Every job gets a 🟢/🟡/🔴 verdict from explainable rules — no ML yet.

Steps:

- Implement each rule signal as an independent, testable function: domain mismatch, missing official posting, payment-request language, urgency language, salary-outlier check (compare against role/location norms), recruiter free-mail domain.

- Store each signal's result in RISK_ASSESSMENT.rule_signals (jsonb) — don't collapse to a single number yet.

- Write the verdict-combination logic explicitly: define which combinations of weak signals escalate to 🟡 or 🔴, and hard-code the rule "one weak signal alone never produces 🔴" (FR-3.5) as an actual guard in code, not a hope.

- Build a "Risk" tab in the UI that shows the verdict plus each individual signal that fired.

- Start collecting a labeled dataset: pull EMSCAD + any newer public fake-job datasets, map their fields to your feature set — this is prep for Phase 9, do the data wrangling now while it's fresh context.

Exit criteria: Every ingested job has a visible, explainable risk verdict driven entirely by transparent rules.

Phase 5 — Spring AI + RAG (Weeks 10–12)

Goal: Risk verdicts come with a cited, evidence-backed explanation instead of just rule names.

Steps:

- Set up pgvector and a document ingestion pipeline for evidence sources: company career pages, published recruiting contact info, scam-advisory text you've collected.

- Implement embedding + retrieval: given a job, retrieve the top-k relevant evidence chunks.

- Wire up Spring AI's chat client to generate the explanation, with a strict prompt: only reference retrieved evidence, cite the source, never assert fraud beyond what the rules/evidence support.

- Persist generated explanations + their source evidence into EVIDENCE, linked to the RISK_ASSESSMENT.

- Add a "View Evidence" expandable panel in the UI per risk factor.

- Write a few adversarial test cases (a legit job with an unusual but explainable signal) to confirm the system says "needs verification," not "fraudulent."

Exit criteria: Clicking into any risk verdict shows a plain-English explanation with linked, sourced evidence — this is your core demo moment.

Phase 6 — Candidate Matching (Weeks 13–14)

Goal: Each job is scored against the user's Application Profiles, and the best one is auto-selected.

Steps:

- Implement ApplicationProfile CRUD (resume + domains + preferred locations + min match threshold).

- Generate resume embeddings (reuse the embedding pipeline from Phase 5).

- Implement match scoring: semantic similarity (embeddings) + explicit skill overlap + location match + experience level match, combined into MATCH_RESULT.overall_score.

- Implement auto-selection logic: pick the highest-scoring profile above its threshold; mark "not eligible" if none qualifies.

- Add a "Best match" indicator on each job card in the UI, with a score breakdown.

Exit criteria: For a given job, the system correctly picks the right Application Profile (verify against a few real test cases you construct by hand).

Phase 7 — Application Preparation (Weeks 15–16)

Goal: A complete, human-reviewable Application Package is generated — resume tailoring, cover letter, all backed by Verified Candidate Facts.

Steps:

- Build the VERIFIED_FACT table and a UI/import flow to populate it from the candidate's profile/resume (this becomes the only allowed source for AI-generated content).

- Implement resume tailoring as re-ordering/emphasis of existing facts (prompt the LLM with strict instructions + the fact list; never let it free-generate content not in the list).

- Implement the validation step (FR-4.6): diff generated content against VERIFIED_FACT rows; block and flag anything unsupported.

- Implement cover letter generation using the same constrained-input pattern.

- Assemble the ApplicationPackage: resume + cover letter + risk verdict + match score, shown together in a "Review & Apply" screen.

Exit criteria: This is your first fully working end-to-end demo (matches section 30 of the original spec): paste a job URL → see risk verdict with evidence → see best-matched profile → see prepared resume + cover letter → review screen. Stop and get this rock-solid before touching automation.

Phase 8 — Automation (Weeks 17–20, only after Phase 7 is solid)

Goal: Supported/permitted sources can be auto-submitted to, under explicit user policy control.

Steps:

- Finalize the ToS review from "Before Phase 1" — decide which sources (if any) get a real adapter at launch.

- Implement ApplicationPolicy CRUD (allowed profiles, min match %, max applications/day, low-risk-only toggle).

- Implement ManualReviewAdapter first (this is just "mark as ready for the user to submit manually") — it's your safe default and should already work from Phase 7.

- Implement one real adapter for a permitted source, gated entirely behind policy checks.

- Add an application queue + retry mechanism + audit logging (AUDIT_LOG_ENTRY) for every automated action.

- Add rate limiting respecting both your policy's max_applications_per_day and the source platform's own limits.

Exit criteria: With policy configured conservatively (e.g., low-risk-only, 2/day), the system submits real applications only where explicitly permitted, and everything else still falls back to manual review.

Phase 9 — Advanced ML (after real usage data exists)

Goal: Replace/augment the rules engine with learned models, using your own outcome data plus public datasets.

Steps (don't do these simultaneously — pick one, ship it, then the next):

- Train a fraud classifier (start with EMSCAD + gathered data, evaluate on a time-separated test set — never a random split, since fraud patterns drift over time).

- Combine ML probability with the existing rules engine (weighted or as a secondary signal) — don't let ML fully replace the explainable rules.

- Add anomaly detection for duplicate-JD clusters that also share recruiter infrastructure.

- Add outcome prediction (which job/profile/resume combos are producing interviews) once you have enough tracked applications.

- Only then attempt the fraud network graph (section 21) — it needs volume to be meaningful.

Exit criteria: ML-assisted verdicts measurably outperform rules-only on your held-out test set, and you can explain why in plain terms (which features moved the needle).

Cross-cutting: what to do continuously, not as a phase

- Testing: unit tests for every rule signal and matching function from Phase 4 onward — these are your most business-critical, easiest-to-regress logic.

- Audit logging: wire it in from Phase 1, not retrofitted in Phase 8.

- Demo discipline: after every phase, record a 2-minute walkthrough. This keeps you honest about what's actually working vs. half-built, and gives you portfolio material as you go.

- Data collection: log every job, verdict, match, and outcome from day one — even before you have an ML model — so Phase 9 has real data instead of starting cold.

Suggested build order at a glance

Phase 1  → Auth + Profile              (foundation)

Phase 2  → Job Discovery               (one real source working)

Phase 3  → Normalization + Dedup       (clean data)

Phase 4  → Fraud Rules Engine          (explainable verdicts)

Phase 5  → Spring AI + RAG             (evidence-backed explanations)

Phase 6  → Candidate Matching          (auto profile selection)

Phase 7  → Application Preparation     ★ first full demo, stop and harden here

Phase 8  → Automation                  (only after ToS review + Phase 7 solid)

Phase 9  → Advanced ML                 (only after real outcome data exists)